VANTAG RETAIL INTELLIGENCE PLATFORM

Pre-Launch Critical Checks

Go/No-Go Gates for Production Release

| Document Code | VT-OPS-101 |
| --- | --- |
| Category | Operations |
| Version | 1.0 |
| Date | May 2026 |
| Status | Approved for Release |

© 2026 Vantag. Confidential. Not for redistribution.

Table of Contents

| 1 | Go/No-Go Rule |
| --- | --- |
| 2 | Severity Legend |
| 3 | P0 — Must Pass (Blockers) |
| 4 | P1 — Should Pass (Reputation) |
| 5 | P2 — Good to Have (Polish) |
| 6 | 15-Minute Smoke Test |
| 7 | Sign-off |

1. Go / No-Go Rule

Do not flip production DNS unless every one of these is true:

Every P0 box is ticked — no exceptions

At least 80% of P1 boxes are ticked

Smoke test ran once with zero failures

A human other than the deployer has paid a real ₹1 subscription successfully

Real camera → real incident alert arrived on a phone in < 5 seconds

2. Severity Legend

| Severity | Meaning |
| --- | --- |
| P0 | Hard blocker. Security, legal, or financial risk. Skip = do not launch. |
| P1 | Reputation risk. Skip = launch but expect churn or escalations. |
| P2 | Polish. Skip = functional but rougher-feeling product. |

3. P0 — Must Pass (Hard Blockers)

3.1 Security & Data Protection

| ☐ | TLS valid on all 6 domains (certbot renew --dry-run passes) | P0 |
| --- | --- | --- |
| ☐ | HSTS header with max-age=31536000; includeSubDomains active | P0 |
| ☐ | No secrets in git history (grep full history for password/secret/key/token) | P0 |
| ☐ | /var/www/vantag/.env has 600 permissions and is www-data-owned | P0 |
| ☐ | JWT secret rotated from dev default; min 64 random bytes | P0 |
| ☐ | bcrypt cost ≥ 12 verified in code | P0 |
| ☐ | PostgreSQL binds only to 127.0.0.1 (ss -tlnp ¦ grep 5432) | P0 |
| ☐ | Redis has requirepass set and binds to localhost | P0 |
| ☐ | SSH root login disabled, key-based only, fail2ban running | P0 |
| ☐ | UFW firewall allows only 22/80/443/8883 externally | P0 |

3.2 Payments (Razorpay)

| ☐ | Webhook HMAC signature verification tested end-to-end (live mode) | P0 |
| --- | --- | --- |
| ☐ | Webhook idempotency — same event.id replayed does not double-process | P0 |
| ☐ | Razorpay live keys (rzp_live_*) in .env, not test keys | P0 |
| ☐ | Refund flow tested: ₹1 refund issued and processed successfully | P0 |
| ☐ | Invoice numbering sequential and compliant per region (GST/SST) | P0 |
| ☐ | Failed-payment retry schedule active (4 attempts over 15 days) | P0 |
| ☐ | Subscription cancellation actually stops billing on next cycle | P0 |

3.3 Multi-Tenant Isolation

| ☐ | Tenant A cannot GET/PATCH/DELETE Tenant B resources (returns 404) | P0 |
| --- | --- | --- |
| ☐ | Automated cross-tenant access test in CI | P0 |
| ☐ | Super-admin audit log records every cross-tenant action with IP | P0 |
| ☐ | Evidence files segregated by tenant_id in storage paths | P0 |

3.4 Legal & Compliance

| ☐ | Privacy Policy live at /privacy for all 3 regions | P0 |
| --- | --- | --- |
| ☐ | Terms of Service live at /terms, accepted at registration | P0 |
| ☐ | DPDP (IN) / PDPA-SG / PDPA-MY wording in regional privacy pages | P0 |
| ☐ | DPO contact (dpo@retail-vantag.com) live and monitored | P0 |
| ☐ | Razorpay merchant entity matches invoice legal name / GSTIN / UEN | P0 |
| ☐ | Data-breach 72-hour notification procedure documented | P0 |

3.5 Disaster Recovery

| ☐ | Daily pg_dump + WAL backup running and tested via staging restore | P0 |
| --- | --- | --- |
| ☐ | Backups stored off-VPS (S3/B2/second region), 30-day retention | P0 |
| ☐ | One-command rollback script reverts last deploy in < 5 min | P0 |
| ☐ | Incident runbook (VT-OPS-013) accessible to on-call | P0 |

4. P1 — Should Pass

4.1 Reliability

| ☐ | Uptime monitor pings /health every 60s on every domain | P1 |
| --- | --- | --- |
| ☐ | Alerts fire when API down > 2min or error rate > 1% | P1 |
| ☐ | Load test: 500 concurrent users, p95 < 400 ms | P1 |
| ☐ | Login endpoint rate-limited to 5/min/IP in nginx | P1 |
| ☐ | Graceful systemctl restart does not drop WebSocket clients | P1 |
| ☐ | logrotate configured — disk fill protected | P1 |

4.2 AI Accuracy

| ☐ | Detection precision ≥ 92% on fixture test set (12 detectors × 5 clips) | P1 |
| --- | --- | --- |
| ☐ | False-positive rate ≤ 8% on empty-scene baselines | P1 |
| ☐ | Cold-start time < 3s on Android / Pi / Jetson | P1 |
| ☐ | Fall detector tested against pets, children, sitting-on-floor | P1 |
| ☐ | Zone editor polygons persist across browser refresh | P1 |

4.3 User Experience

| ☐ | End-to-end signup on throwaway phone + email in each region | P1 |
| --- | --- | --- |
| ☐ | OTP email arrives < 30s, not in spam (SPF/DKIM/DMARC pass) | P1 |
| ☐ | All 11 Indian languages render without missing glyphs | P1 |
| ☐ | Mobile PWA installs on Android (Chrome) and iOS (Safari 14+) | P1 |
| ☐ | Dashboard shows reconnect banner when WebSocket drops | P1 |
| ☐ | No blank empty states — onboarding prompts shown instead | P1 |
| ☐ | Error messages never expose stack traces | P1 |

4.4 SEO & Discoverability

| ☐ | sitemap.xml returns 200 on all 6 domains | P1 |
| --- | --- | --- |
| ☐ | robots.txt allows crawling, disallows /admin + /api | P1 |
| ☐ | Google Search Console verified for all 6 domains, sitemaps submitted | P1 |
| ☐ | Bing Webmaster Tools verified, sitemaps submitted | P1 |
| ☐ | H1 present in raw HTML (before JS hydration) | P1 |
| ☐ | Title ≤ 60 chars, description 120-160 chars on every page | P1 |
| ☐ | og-cover.png returns 200 with content-type image/png | P1 |
| ☐ | Structured data validates on search.google.com/test/rich-results | P1 |

5. P2 — Good to Have (Polish)

5.1 Support

| ☐ | Help Center populated with 20+ articles per region | P2 |
| --- | --- | --- |
| ☐ | AI Support Chat (GPT-4o) grounded on Help Center, tested on 10 tickets | P2 |
| ☐ | support@retail-vantag.com inbox monitored with auto-reply | P2 |
| ☐ | WhatsApp Business number set up for India tier | P2 |

5.2 Analytics & Instrumentation

| ☐ | Sentry capturing frontend + backend errors; dev errors filtered | P2 |
| --- | --- | --- |
| ☐ | Prometheus metrics exposed on /metrics (internal only) | P2 |
| ☐ | PostHog / Plausible page-view analytics (privacy-safe) | P2 |
| ☐ | Conversion funnel dashboards: landing → register → plan → pay | P2 |

5.3 Commercial Readiness

| ☐ | Brochures (IN/SG/MY) downloadable from every landing page | P2 |
| --- | --- | --- |
| ☐ | Demo video (60-90s) embedded on landing, auto-plays muted | P2 |
| ☐ | At least 1 customer testimonial or pilot logo on landing | P2 |
| ☐ | Live chat widget on pricing page | P2 |
| ☐ | Affiliate / installer onboarding page live (if that channel) | P2 |

6. 15-Minute Smoke Test

Run before every production deploy. Any red = do not flip the switch.

6.1 Health on all 6 domains

Diagram (bash):

for d in retail-vantag.com retailnazar.com retailnazar.in \ retailnazar.info jagajaga.my retailjagajaga.com; do echo -n "$d -> " curl -sk -o /dev/null -w "%{http_code}\n" "https://$d/health" done

6.2 TLS expiry

Diagram (bash):

for d in retail-vantag.com retailnazar.com jagajaga.my; do echo -n "$d -> " echo ¦ openssl s_client -servername $d -connect $d:443 2>/dev/null \ ¦ openssl x509 -noout -enddate done

6.3 End-to-end flow

Register a fresh tenant with throwaway email

Verify OTP arrives in inbox within 30s

Login, pick Starter plan, complete Razorpay test payment

Download Edge Agent, scan QR, verify pairing

Run camera auto-discovery

Draw one zone, fire a test event from Demo Center

Confirm incident appears in dashboard within 2s

Confirm push notification reaches phone within 5s

6.4 Service health on VPS

Diagram (bash):

ssh root@187.127.112.32 "systemctl status vantag mosquitto postgresql \ redis nginx ¦ grep -E '(Active¦Main PID)'"

7. Sign-off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Tech Lead |  |  |  |
| QA Lead |  |  |  |
| Security Officer |  |  |  |
| DPO |  |  |  |
| Founder / CEO |  |  |  |